# Progress Update Report

Knowledge Graph Component

| Project Name | LegalVision: A Knowledge-Driven AI Framework for Legal Contract Understanding and Trust Assessment |
| --- | --- |
| Project ID | 25-26J-127 |
| Student Name | S. Sharan |
| Component | Dynamic Legal Knowledge Graph for Sri Lankan Property Law |
| Supervisors | Ms. Vindhya Kalapuge, Ms. Adya Dissanayake |
| Report Date | December 2025 |

# 1. Executive Summary

This report summarizes the progress made on the Knowledge Graph component of the LegalVision project. The primary objective of this component is to design and implement a dynamic, domain-specific legal knowledge graph for Sri Lankan property law that integrates statutes, deeds, case law, and registry records into a machine-readable, queryable platform.

Significant progress has been achieved in data extraction, knowledge graph construction, and the development of a GraphRAG-based query system. The system now supports hybrid entity extraction using SpaCy NER combined with advanced rule-based patterns, stores extracted data in a Neo4j graph database, and provides natural language querying capabilities through GPT-4o integration.

# 2. Completed Work

## 2.1 SpaCy NER Model Training

A custom Named Entity Recognition (NER) model was trained using SpaCy specifically for Sri Lankan legal deed documents.

- Trained on annotated Sri Lankan property deed corpus

- Recognizes entities: PARTY_VENDOR, PARTY_VENDEE, PARTY_DONOR, PARTY_DONEE, PARTY_TESTATOR

- Model saved at: ./Phase2/Knowledge_graph/model/deed_ner_model1

## 2.2 Hybrid Deed Extractor (ImprovedHybridDeedExtractor v3)

Developed a comprehensive Python-based extraction system combining SpaCy NER with advanced rule-based patterns.

Key Features:

- Extracts parties: vendor, vendee, donor, donee, testator, notary

- Extracts property details: plan number, lot, extent, boundaries, assessment number

- Extracts administrative info: registry office, district, province, jurisdiction

- Extracts legal info: deed type, date, consideration amount, prior deed references

- Calculates quality scores with ratings (EXCELLENT, GOOD, REVIEW, POOR)

- Supports batch processing of entire deed folders

- Outputs structured JSON files for knowledge graph ingestion

## 2.3 Neo4j Knowledge Graph Loader

Developed and updated the Neo4j loader script to ingest extracted deed data into the knowledge graph.

Graph Schema - Node Types:

- Instrument - Main deed documents with metadata and quality scores

- Person - Parties involved in transactions

- Plan - Survey plans with plan numbers and dates

- PropertyParcel - Land parcels with lot, extent, and boundary information

- District, Province, RegistryOffice, Jurisdiction - Administrative entities

- NIC - National Identity Card numbers for verification

- QualityIssue - Tracks extraction quality for review

Relationships Created:

- REGISTERED_AT, UNDER_JURISDICTION, IN_DISTRICT, IN_PROVINCE

- REFERENCES_PLAN, CONVEYS, DEFINED_BY

- HAS_ROLE (with role and role_type properties)

- CONTAINS_NIC, REFERS_TO_PRIOR, DERIVES_FROM

## 2.4 GraphRAG Query System

Implemented a Graph-based Retrieval Augmented Generation (GraphRAG) system for natural language querying.

Components:

- Intent detection system for query classification

- Pre-built Cypher query templates for common use cases

- Neo4j integration for graph data retrieval

- OpenAI GPT-4o integration for natural language response generation

- Interactive CLI for user queries

Supported Query Types:

- Person search - Find deeds by party name

- District search - Find deeds in specific districts

- Deed details - Retrieve full deed information by code

- Property search - Find parcels by lot or plan number

- Ownership chain - Trace prior deed references

- Statistics - Get graph statistics and summaries

# 3. Technical Implementation

## 3.1 Technology Stack

| Technology | Purpose |
| --- | --- |
| Python 3.x | Primary development language |
| SpaCy | NER model training and inference |
| Neo4j | Graph database for knowledge storage |
| OpenAI GPT-4o | Natural language response generation |
| Regex Patterns | Rule-based entity extraction |

## 3.2 Key Files Developed

| File | Description |
| --- | --- |
| improved_hybrid_extractor.py | Main extraction script combining SpaCy NER with rule-based patterns |
| neo4j_loader_v2.py | Updated Neo4j loader with full schema support and quality tracking |
| legal_graph_rag.py | GraphRAG system with GPT-4o integration for natural language queries |

# 4. Challenges Faced & Solutions

| Challenge | Solution |
| --- | --- |
| Inconsistent deed document formats | Implemented multi-pattern extraction with fallback mechanisms |
| Limited training data for NER | Combined SpaCy NER with comprehensive rule-based extraction |
| Complex relationship modeling | Designed flexible Neo4j schema with role-based relationships |
| Quality assurance of extractions | Implemented quality scoring system with review flags |

# 5. Next Steps

Immediate Tasks:

- Test and validate the complete pipeline with larger deed datasets

- Improve entity extraction patterns based on validation results

- Implement FastAPI endpoints for production-ready API access

- Develop React frontend for graph visualization

Future Enhancements:

- Integrate statute and gazette notification parsing

- Add case law integration for precedent linking

- Implement automated gazette feed updates

- Enhance GraphRAG with more sophisticated intent detection

- Integration with Sivanuja's reasoning module

# 6. Conclusion

The Knowledge Graph component has made substantial progress with the core infrastructure now in place. The hybrid extraction system successfully processes Sri Lankan property deeds, the Neo4j knowledge graph stores and relates legal entities effectively, and the GraphRAG system enables natural language querying of the legal knowledge base.

The next phase will focus on expanding the dataset, improving extraction accuracy, and developing user-facing interfaces. The component is on track to integrate with other LegalVision modules to deliver a comprehensive AI-powered legal analysis platform for Sri Lankan property law.